John Herrera

Critical Path

Activity Description Predecessor Duration

A System Design (None) 1 Day

B Software Research (None) 3 Day

C Critical Path (A) 1 Day

D Project Schedule (B, C) 3 Days

E Use Test Cases (D, B) 4 Days

F Code Design (E) 3 Days

G Planning Components (C) 2 Day

H Implementation (G) 5 Days

I Project Review (H) 5 Days

