John Herrera

Critical Path

Activity Description Predecessor Duration

A UI programming (None) 2 Weeks

B LockeAI programming (None) 2 Weeks

C Test Cases (A, B) 1 Week

D Documentation (None) 1 Week

E Password programming (B) 4 Weeks

F Encryption (E) 1 Week

G Creating Executable (A,B,E,F) 1 Week

H Bug testing (G) 2 Week

I Project Finalization (H) 1 Week

